BRAINWAVE

Technical Design Document

Component: AgentHub — Agentic RAG & Multi-Agent Ingestion

Phase 3: Agentic AI/ML  ·  LangGraph · CRAG · Multi-Agent Systems

Version 1.0  ·  Status: Proposed  ·  Audience: self (upskilling reference)

# Table of Contents

1. Overview & Purpose

2. Design Philosophy

3. Background — What an Agent Actually Is (single-agent first)

4. The Reasoning Model — Selecting a Local Tool-Calling LLM

5. Why Python, Why a New Service (agent-hub)

6. Single-Agent Design — CRAG (Corrective RAG)

7. Multi-Agent Design — The Agentic Ingestion Crew

8. Architectural Decision Records (ADRs)

9. Data Model

10. Integration & Contracts

11. Streaming the Agent's Reasoning (UX)

12. Observability — Tracing Agents with Langfuse

13. Infrastructure Changes

14. Security Considerations

15. Implementation Sequence (incremental milestones)

16. Tradeoffs Summary

17. Learning Path — Becoming an AI/ML Principal Engineer

18. Summary — What Phase 3 Adds to Brainwave

# 1. Overview & Purpose

Phase 1 gave Brainwave a semantic layer (chunk → embed → pgvector). Phase 2 gave it conversational RAG (retrieve → augment → stream). Both are pipelines: a fixed sequence of steps where *we* decided the order in advance. Phase 3 introduces agents — components where an LLM decides what to do next inside a control loop. This is the conceptual leap from "AI as a function" to "AI as an actor".

This document is deliberately written as a learning reference, not just a spec. It teaches the single-agent model first, proves it on a real feature (self-correcting retrieval), and only then earns the right to go multi-agent (the ingestion crew). Read it top-to-bottom and you will own the vocabulary and the design instincts of an agentic-systems engineer.

## 1.1 What Phase 3 Delivers

A new `agent-hub` microservice (Python + LangGraph) — the platform's first reasoning service.

CRAG (Corrective RAG) — a *single* agent that grades its own retrievals, rewrites weak queries, retrieves again, and refuses to answer when context is insufficient. This is RAG that self-corrects.

An Agentic Ingestion Crew — a *multi-agent* graph (Extractor → Classifier → Chunker → Embedder under a Supervisor) that replaces the linear Phase-1 semantic worker with one that adapts its strategy per document.

Reasoning observability — every node, decision, and loop is traced in Langfuse, and the agent's thinking is streamed to the UI as it happens.

A durable `agent` Postgres schema recording every run, step, and decision for audit and evaluation.

## 1.2 What Phase 3 Is NOT

Not a swap to any paid API. Everything runs locally on Ollama — zero marginal cost (see Principle 2 and ADR-AGT-03).

Not autonomous agents with write/delete tools. Agents in Phase 3 reason and classify; the existing TypeScript services remain the system of record and perform all writes.

Not a framework zoo. We commit to LangGraph and resist CrewAI/AutoGen/n8n (ADR-AGT-02).

Not human-in-the-loop approval flows, long-term agent memory, or tool-use against the open internet. Those are deliberately deferred to later phases (§17).

## 1.3 Why This Phase Exists

Brainwave is an upskilling project. The explicit goal of Phase 3 is to internalize the three ideas that separate someone who *calls* LLMs from someone who *engineers systems of* LLMs:

Control flow as data — the graph (nodes + edges) is the program; the LLM populates state.

Reflection — an agent that can evaluate its own output and retry is qualitatively more reliable than one that answers once.

Decomposition — hard problems become a *crew* of narrow, individually-testable agents.

Principal's note — why "single first, multi second" matters The most common failure of engineers new to agents is reaching for a multi-agent swarm on day one. Multi-agent systems multiply the failure surface: now you debug emergent behaviour across agents *and* the orchestration between them. A principal engineer earns multi-agent complexity by first proving they can build, observe, and trust a single agent. This document enforces that discipline structurally: §6 (single) is a prerequisite for §7 (multi).

## 1.4 How It Builds on Phases 1 & 2

| Asset from earlier phases | How Phase 3 reuses it |
| --- | --- |
| /semantic/search (pgvector retrieval) | Becomes a tool the CRAG agent calls — we do not rebuild retrieval. |
| Ollama (nomic-embed-text + chat model) | Adds a tool-calling model; same air-gapped runtime. |
| DOCUMENT_UPLOADED Kafka event | Becomes the trigger for the ingestion crew (replaces the linear worker's consumer). |
| Langfuse | Extended from flat RAG traces to nested agent trajectories. |
| Kong + X-User-Id / X-User-Name | agent-hub sits behind the same gateway; identity flows unchanged. |

# 2. Design Philosophy

Five principles govern every decision in this phase. When a later choice feels ambiguous, resolve it by returning to these.

## 2.1 Principle 1 — An Agent Is an LLM in a Control Loop, Not Magic

Strip away the hype: an agent is while not done: action = llm(state); state = apply(action). The intelligence is the model; the engineering is the loop, the state, and the guardrails that stop it looping forever. We design the loop explicitly (LangGraph), so behaviour is inspectable, not emergent folklore.

## 2.2 Principle 2 — Air-Gapped & Cost-Free by Default

No request leaves the network and no invoice is ever generated. Reasoning runs on a local Ollama tool-calling model; checkpoints and traces live in our own Postgres and self-hosted Langfuse. This is both a security posture (documents never leave) and a hard project constraint.

## 2.3 Principle 3 — Determinism at the Edges, Reasoning in the Middle

LLMs are non-deterministic; databases and parsers are not. We push every operation that *can* be deterministic (text extraction, vector upsert, schema validation) to plain code, and reserve the LLM for the genuinely judgement-laden steps (grading relevance, classifying a document). This shrinks the surface where randomness can hurt us and keeps token cost (compute time) low.

## 2.4 Principle 4 — Every Decision Is Observable

An agent that you cannot trace is a liability. Every node entry/exit, every conditional-edge decision, every tool call, and every loop iteration emits a span. If you can't answer "why did the agent do that?" from the trace alone, the design is incomplete.

## 2.5 Principle 5 — Reason, Don't Write

agent-hub is a stateless reasoning service. It reads (retrieval, document payloads) and proposes (classifications, chunk strategies, answers). The authoritative write — persisting chunks, updating embedding_status, storing metadata — is performed by know-hub, which already owns those invariants. This keeps the blast radius of a misbehaving agent to zero data corruption.

# 3. Background — What an Agent Actually Is (single-agent first)

## 3.1 From Pipeline to Agent: the control inversion

Phase 1's semantic worker is a pipeline — the control flow is hard-coded by us:

# Pipeline (Phase 1): WE decide the order, every time, for every document. text = extract(doc) chunks = chunk(text, size=512, overlap=64) # same strategy for a poem and a contract vecs = embed(chunks) store(vecs)

An agent inverts control: we describe the *available* steps and the *goal*, and the LLM chooses the path through them:

# Agent: the LLM decides what to do next, given the current state. state = {doc: doc, done: False} while not state.done: decision = llm(state, tools=[extract, classify, chunk, embed]) state = apply(decision, state) # may loop, branch, or retry

That single change — who decides the next step — is the entire conceptual difference. Everything else (LangGraph, supervisors, CRAG) is machinery for making that loop reliable, bounded, and observable.

## 3.2 The ReAct Loop (Reason + Act)

The canonical agent pattern is ReAct: the model alternates between a Thought (reason about what's needed), an Action (call a tool), and an Observation (the tool's result), repeating until it can give a final answer.

Thought: The question mentions "its price" but I have no product in context. Action: search_documents(query="refund window price") Observation: 3 chunks returned, top score 0.41 (weak). Thought: Scores are low; the query is ambiguous. Rewrite and retry. Action: search_documents(query="product return policy refund period") Observation: 3 chunks, top score 0.82 (strong). Thought: Sufficient grounding. Compose the answer with citations. Final: "Our refund window is 30 days... [doc:policy-v3]"

CRAG (§6) is essentially a disciplined, graph-shaped ReAct loop with explicit grading and a bounded number of retries — instead of trusting the model to free-form its own loop.

## 3.3 State, Nodes, Edges — the LangGraph mental model

LangGraph models an agent as a state machine / directed graph. Four concepts carry the whole framework:

| Concept | What it is | In our CRAG agent |
| --- | --- | --- |
| State | A typed dict passed to every node; nodes return partial updates that are merged in. | {question, query, chunks, grade, answer, loops} |
| Node | A function (state) -> partial_state. Pure-ish unit of work; may call an LLM or a tool. | retrieve, grade, transform_query, generate |
| Edge | A directed connection deciding which node runs next. | retrieve → grade |
| Conditional edge | A function that inspects state and *chooses* the next node — this is branching & looping. | grade → (generate ¦ transform_query) |

A reducer controls how a node's partial update merges into state (e.g. *append* to a messages list vs *overwrite* a scalar). A checkpointer persists state after each node so a run can be paused, resumed, or inspected — we back ours with Postgres (§9).

## 3.4 The Vocabulary You Must Own

| Term | Definition |
| --- | --- |
| Tool | A function the LLM may invoke (e.g. search_documents). Described to the model via a JSON schema. |
| Tool-calling | The model emitting a structured request to call a tool, rather than free text. Requires a model trained for it. |
| Structured output | Forcing the model to emit valid JSON matching a schema (e.g. a grade of {relevant: bool}). |
| Trajectory | The full ordered path a run took through the graph — the agent's 'reasoning history'. |
| Reflection / self-critique | A node whose job is to *evaluate a previous node's output* and decide whether to accept or retry. |
| Supervisor / router | An agent (or node) whose only job is to decide which other agent runs next. |
| Handoff | One agent passing control (and relevant state) to another. |
| Checkpoint | A persisted snapshot of graph state after a node — enables resumability & time-travel debugging. |
| Recursion limit | A hard cap on node executions per run — the guardrail against infinite loops. |

## 3.5 When NOT to Use an Agent

The principal-level skill is restraint. Adding an LLM-in-the-loop where a deterministic pipeline suffices buys you latency, non-determinism, and a debugging nightmare for no benefit.

Principal's note — the agent litmus test Use an agent only when the path itself is uncertain at design time. Extracting text from a PDF is *not* uncertain — it's pdf-parse, always. Deciding *whether* a low-scoring retrieval is good enough to answer from is uncertain — that's judgement, so it earns an LLM node. In our ingestion crew, three of four 'agents' are mostly deterministic tools; only the Classifier does real reasoning. Be honest about which is which — calling a function an 'agent' doesn't make it intelligent, and over-using LLMs is how cost-free projects become slow projects.

# 4. The Reasoning Model — Selecting a Local Tool-Calling LLM

## 4.1 Requirements

Native tool-calling / function-calling — the model must emit structured tool requests, not just prose. This is non-negotiable for agents.

Reliable structured (JSON) output — grading and classification nodes need schema-valid JSON.

Runs locally on modest hardware — Q4 quantization, fits the same Ollama box as Phase 2.

Permissive licence & free — Principle 2.

Low latency — agents call the model *multiple times per request* (once per reasoning node), so per-call latency compounds.

## 4.2 Candidates Compared

| Model | Size / Quant | Tool-calling | Notes |
| --- | --- | --- | --- |
| Llama 3.1 8B Instruct | 8B / Q4_K_M (~4.9 GB) | Native, strong | Already pulled in Phase 2; excellent grounding & JSON. Default. |
| Qwen2.5 7B Instruct | 7B / Q4_K_M (~4.7 GB) | Native, strong | Top-tier structured output at 7B; Apache-2.0; great fallback. |
| Mistral 7B Instruct v0.3 | 7B / Q4 (~4.4 GB) | Functional | Fast & lean; weaker multi-step tool reasoning. |
| Phi-3.5-mini Instruct | 3.8B / Q4 (~2.4 GB) | Limited | Low-VRAM fallback only; struggles with multi-tool routing. |

## 4.3 Recommendation

Reuse Llama 3.1 8B Instruct for reasoning — it is already running for Phase 2 chat, has strong tool-calling, and adds zero new model footprint. Keep Qwen2.5 7B documented as the drop-in fallback if grounding or JSON-validity proves weak on a given task. One model, two jobs (chat + agent reasoning) maximizes the value of the VRAM we've already committed.

## 4.4 Structured Output with Ollama

Ollama supports a format parameter ("json" or a JSON schema) and an OpenAI-compatible tools array. LangGraph's ChatOllama wraps both. The grading node, for example, binds a schema and gets back parseable JSON every time:

from langchain_ollama import ChatOllama from pydantic import BaseModel, Field class Grade(BaseModel): relevant: bool = Field(description="Do the chunks answer the question?") reason: str = Field(description="One-sentence justification.") llm = ChatOllama(model="llama3.1:8b", temperature=0, base_url=OLLAMA_URL) grader = llm.with_structured_output(Grade) # forces schema-valid JSON verdict = grader.invoke(f"Q: {q}\n\nCONTEXT:\n{ctx}") # verdict.relevant -> True/False (never a hallucinated string)

Principal's note — temperature is a design parameter Reasoning/grading nodes run at temperature 0 (deterministic judgement). The final answer-generation node may run slightly higher (~0.2) for fluency. Treat temperature per-node, not per-app — mixing them is a hallmark of someone who understands the pipeline.

# 5. Why Python, Why a New Service (agent-hub)

## 5.1 The Polyglot Decision

Brainwave is TypeScript end-to-end. Introducing Python is a real cost (a second toolchain, a second set of CI/lint conventions). We pay it deliberately because the agentic ecosystem is Python-first: LangGraph, LangChain, DSPy, RAGAS, and most evaluation tooling lead in Python and trail (or are absent) in JS. For an upskilling project aimed at *AI/ML Principal Engineer*, learning the industry-standard stack is the point — and polyglot microservices are themselves a distributed-systems lesson. See ADR-AGT-01 for the full weighing.

## 5.2 Where agent-hub Sits in the Topology

Browser ──▶ Kong :8000 │ (JWT validate, inject X-User-Id / X-User-Name) ├─▶ auth-hub :3000 ├─▶ user-hub :3001 ├─▶ know-hub :3002 (retrieval, doc payloads, writes ◀── system of record) ├─▶ audit-hub :3003 └─▶ agent-hub :3004 ◀── NEW (Python · LangGraph · reasoning only) │ ├─ gRPC ─▶ know-hub (search, fetch payload, persist chunks+vectors) ├─ Kafka ◀─ DOCUMENT_UPLOADED (triggers the ingestion crew) ├─ Kafka ─▶ DOCUMENT_CLASSIFIED / DOCUMENT_INDEXED (emits) ├─ Ollama ─▶ tool-calling model (reasoning) └─ Langfuse ─▶ agent trajectories

## 5.3 Hexagonal Layout in Python (mirroring the TS services)

agent-hub keeps the same hexagonal discipline as the TS hubs, so the architecture stays uniform across languages:

agent-hub/ ├── pyproject.toml # uv-managed; deps: langgraph, langchain-ollama, fastapi, ... ├── src/agent_hub/ │ ├── domain/ # pure types: AgentState, Grade, DocClass (no deps) │ ├── application/ # graph definitions + node functions │ │ ├── crag/ # §6 single-agent corrective RAG │ │ │ ├── state.py │ │ │ ├── nodes.py │ │ │ └── graph.py │ │ └── ingestion/ # §7 multi-agent crew │ │ ├── state.py │ │ ├── agents/ # extractor, classifier, chunker, embedder │ │ ├── supervisor.py │ │ └── graph.py │ ├── adapters/ # know-hub HTTP client, Ollama, checkpointer, Kafka │ │ └── ports/ # interfaces the application depends on │ ├── transport/ │ │ ├── http/ # FastAPI: /api/agent/chat (SSE), /api/agent/runs/:id │ │ └── consumer/ # Kafka consumer that drives the ingestion crew │ ├── observability/ # Langfuse callback handler + structured logging │ └── health/ # /health/live, /health/ready └── Dockerfile

Principal's note — uniformity is a feature The temptation in a new language is to adopt that ecosystem's idioms wholesale. Resist it where it breaks platform uniformity. Keeping ports/adapters and the health-check contract identical to the TS services means anyone who understands one hub understands all of them — onboarding and operability scale with *consistency*, not cleverness.

## 5.4 The Orchestrator Pattern — One Service, Two Domains

An orchestrator is a service whose sole job is to drive reasoning loops. It reads (retrieves documents, fetches payloads), reasons (grades relevance, classifies documents, decides the next step), and proposes (chunks to persist, answers to stream). It is never the system of record. It owns no canonical data and performs no authoritative writes — those belong to know-hub, which already owns the document invariants (Principle 5).

Think of agent-hub the way you think of a conductor: it decides what plays and when, but the instruments (know-hub, Ollama, Kafka) do the actual work. That separation of concerns is what keeps a misbehaving agent from corrupting data.

The central question: agent-hub drives two qualitatively different workloads — CRAG (user-facing, HTTP/SSE, latency-sensitive) and the ingestion crew (background, Kafka-triggered, throughput-oriented). Should they live in separate services?

The answer is no — and understanding why teaches the most important principle in service decomposition: split on team ownership or scaling requirements, not on logical difference alone.

## 5.4.1 Entry Points Already Isolate the Domains

The two workloads enter agent-hub through completely different transports and never share a thread:

| Dimension | CRAG agent |
| --- | --- |
| Trigger | HTTP POST /api/agent/chat (user message) |
| Transport | FastAPI → SSE stream back to browser |
| Latency profile | Interactive — user is waiting; every ms matters |
| Concurrency shape | Many short-lived parallel runs (one per active chat) |
| Failure impact | User sees an error message |

| Dimension | Ingestion crew |
| --- | --- |
| Trigger | Kafka DOCUMENT_UPLOADED event |
| Transport | Consumer loop — no direct HTTP response |
| Latency profile | Background — tolerance in seconds or minutes |
| Concurrency shape | Bounded consumer group, sequential per document |
| Failure impact | Document stays in PENDING; admin can reindex |

Because their entry points are entirely separate code paths, neither can interfere with the other at runtime. The isolation you would get from two physical services already exists at the transport layer.

## 5.4.2 Shared Infrastructure Argues for Consolidation

Both domains depend on exactly the same runtime components:

| Component | Used by |
| --- | --- |
| LangGraph StateGraph / compile() | Both — the graph engine is the same |
| ChatOllama (llama3.1:8b) | Both — same model, same Ollama URL |
| PostgresSaver (checkpointer) | Both — keyed by thread_id per run |
| Langfuse callback handler | Both — unified trace view across workloads |
| gRPC channel to know-hub | Both — shared stub, shared connection pool |
| Structured logger + correlation_id | Both — same observability convention |

Splitting into two services means duplicating all six of these — two Ollama connection managers, two checkpointer setups, two Langfuse integrations, two gRPC stubs. The only thing you gain is the ability to restart one without the other, which is rarely worth that cost at this scale.

## 5.4.3 Logical Separation Is the Discipline That Matters

The separation that prevents one domain from bleeding into the other is enforced in code, not in deployment topology. Neither module imports from the other. They share only the adapters layer (gRPC client, Ollama wrapper, checkpointer), which is the correct dependency direction:

agent-hub/src/agent_hub/ ├── application/ │ ├── crag/ ← CRAG domain (imports nothing from ingestion/) │ │ ├── state.py ← CragState │ │ ├── nodes.py ← retrieve, grade, transform_query, generate, ... │ │ └── graph.py ← compiled LangGraph app │ └── ingestion/ ← Ingestion domain (imports nothing from crag/) │ ├── state.py ← IngestState │ ├── agents/ ← extractor, classifier, chunker, embedder │ ├── supervisor.py │ └── graph.py ├── adapters/ ← shared; both domains depend on this, not each other │ ├── know_hub_grpc.py ← gRPC stub wrapper │ ├── ollama.py ← ChatOllama factory │ ├── checkpointer.py ← PostgresSaver factory │ └── ports/ ← interfaces the application layer depends on ├── transport/ │ ├── http/ ← CRAG entry point only │ └── consumer/ ← Ingestion entry point only └── observability/ └── langfuse.py ← shared callback handler

The rule: if a file in application/crag/ imports from application/ingestion/ (or vice versa), the design has broken. Treat that import boundary as strictly as a service boundary — because if you ever do split, that boundary is exactly where the cut goes, and a clean cut should take minutes, not a week of untangling.

## 5.4.4 When to Split Into Two Services

Physical separation earns its complexity only when you have a concrete, observable signal — not a theoretical one:

| Signal | What it tells you |
| --- | --- |
| CRAG latency degrades when ingestion is running | Both are competing for Ollama; split and give each its own model instance |
| You need to deploy ingestion changes without touching CRAG | Different release cadences require independent CI/CD pipelines |
| Different teams own each workload | Separate ownership requires separate repos and services |
| Ingestion needs GPU workers that autoscale to zero | Batch GPU jobs have a different infrastructure shape entirely |
| None of the above | Keep one service; do not split until the pain is real and named |

Principal’s note — resist premature decomposition The instinct to split microservices at the first sign of logical difference is one of the most common over-engineering mistakes in distributed systems. Services have a real cost: a second deployment unit, a second CI pipeline, a second health check, a second set of logs to correlate, a second gRPC stub to version. That cost is worth paying when you have a concrete scaling, ownership, or reliability requirement that cannot be satisfied inside one process. It is not worth paying because two workloads feel different. The diagnostic: can you name the specific thing that breaks if they share a process? If you cannot, keep them together. The logical boundary in code is free; the physical boundary in deployment is not.

# 6. Single-Agent Design — CRAG (Corrective RAG)

We build the single agent first because it teaches every LangGraph primitive — state, nodes, conditional edges, cycles, checkpointing — on a feature with obvious value: RAG that catches and fixes its own bad retrievals.

## 6.1 The Problem CRAG Solves

Naive RAG (Phase 2) has one fatal habit: it always answers, even when retrieval returned junk. If the top chunks are irrelevant, the model either hallucinates or confidently answers from weak context. CRAG inserts a grader between retrieval and generation, and a corrective loop that rewrites the query when grading fails.

| Naive RAG failure | CRAG's correction |
| --- | --- |
| Ambiguous query retrieves weak chunks → bad answer | Grade chunks; if weak, rewrite query and retrieve again (bounded retries). |
| Question genuinely unanswerable from the corpus | After N failed loops, abstain: "I don't have enough information," not a hallucination. |
| Good chunks but model strays beyond them | Groundedness check node verifies the answer is supported before returning. |

## 6.2 The CRAG State Machine

┌──────────────┐ START ────▶│ retrieve │◀─────────────┐ └──────┬───────┘ │ ▼ │ (rewritten query) ┌──────────────┐ │ │ grade │ ┌───────┴────────┐ └──────┬───────┘ │ transform_query│ │ └───────▲────────┘ relevant? │ ── no & loops<MAX ────┘ ┌────────────────┤ yes │ │ no & loops>=MAX ▼ ▼ ┌────────────┐ ┌────────────┐ │ generate │ │ abstain │──▶ END └─────┬──────┘ └────────────┘ ▼ ┌────────────────┐ not grounded ──▶ (back to generate, 1 retry) │ check_grounded │ └───────┬────────┘ ▼ grounded END (answer + citations)

## 6.3 The State

# application/crag/state.py from typing import TypedDict, Annotated import operator class CragState(TypedDict): question: str # original user question (+ condensed history) query: str # current (possibly rewritten) search query chunks: list[dict] # retrieved chunks w/ scores relevant: bool # grader verdict loops: Annotated[int, operator.add] # reducer: increments each retry answer: str grounded: bool citations: list[dict]

Note the reducer on loops (Annotated[int, operator.add]): when a node returns {'loops': 1}, LangGraph *adds* it to the running total instead of overwriting — that's how the loop counter survives across cycles.

## 6.4 Node-by-Node

| Node | Deterministic or LLM? | Responsibility |
| --- | --- | --- |
| retrieve | Deterministic (tool) | Calls know-hub /semantic/search with the current query. No reasoning. |
| grade | LLM (temp 0, structured) | Judges whether chunks actually answer question. Returns relevant: bool. |
| transform_query | LLM (temp 0) | Rewrites the query to be more retrievable; increments loops. |
| generate | LLM (temp ~0.2) | Composes the grounded, cited answer from accepted chunks. |
| check_grounded | LLM (temp 0, structured) | Verifies every claim is supported by a chunk; else one regeneration. |
| abstain | Deterministic | Emits the honest 'insufficient information' response after MAX loops. |

The conditional edge that creates the corrective loop:

# application/crag/graph.py (the heart of CRAG) def decide_after_grade(state: CragState) -> str: if state['relevant']: return 'generate' if state['loops'] >= MAX_LOOPS: # guardrail: never loop forever return 'abstain' return 'transform_query' # corrective step g = StateGraph(CragState) g.add_node('retrieve', retrieve); g.add_node('grade', grade) g.add_node('transform_query', transform); g.add_node('generate', generate) g.add_node('check_grounded', check_grounded); g.add_node('abstain', abstain) g.set_entry_point('retrieve') g.add_edge('retrieve', 'grade') g.add_conditional_edges('grade', decide_after_grade, {'generate': 'generate', 'transform_query': 'transform_query', 'abstain': 'abstain'}) g.add_edge('transform_query', 'retrieve') # ◀── the cycle g.add_edge('generate', 'check_grounded') g.add_conditional_edges('check_grounded', lambda s: 'end' if s['grounded'] else 'generate', {'end': END, 'generate': 'generate'}) g.add_edge('abstain', END) app = g.compile(checkpointer=postgres_saver, debug=True)

## 6.5 Checkpointing & Resumability

Compiling with a PostgresSaver persists state after every node, keyed by a thread_id (we use the chat session id). Benefits: a crashed run resumes from its last node; you can time-travel to inspect state at any step during debugging; and it sets the foundation for human-in-the-loop (pause at a node, await approval) in a later phase. Cost-free — it's just rows in our existing Postgres (§9).

## 6.6 Walkthrough: a query that corrects itself

question = "what's the price of it?" (history: discussing the Pro plan) ─ retrieve(query="price of it") → 3 chunks, top score 0.38 ─ grade → relevant=False ("'it' is unresolved, chunks off-topic") ─ decide_after_grade → loops(0)<MAX → transform_query ─ transform_query → "Pro plan monthly price" ; loops=1 ─ retrieve(query="Pro plan monthly price")→ 3 chunks, top score 0.86 ─ grade → relevant=True ─ generate → "The Pro plan is $29/mo [doc:pricing-2025]" ─ check_grounded → grounded=True → END

What you just learned This one agent demonstrates every LangGraph concept: typed state with a reducer, LLM and deterministic nodes, a conditional edge that branches three ways, a cycle (transform_query → retrieve), a hard recursion guardrail, and checkpointed resumability. Master this graph and the multi-agent crew in §7 is just *more of the same, composed*.

# 7. Multi-Agent Design — The Agentic Ingestion Crew

Now that a single agent is well understood, we go multi-agent — and we do it on the ingestion pipeline, replacing Phase 1's linear semantic worker with a crew that adapts its strategy per document.

## 7.1 From Linear Worker to Agent Crew

Phase 1's worker chunks a legal contract and a chat transcript identically (512 tokens, 64 overlap). That's crude: a contract benefits from clause-aware chunking; a slide deck from per-slide chunking; a chat log from turn-aware splitting. The crew makes chunking a decision, informed by a classification step that didn't exist before.

| Phase 1 linear worker | Phase 3 ingestion crew |
| --- | --- |
| One fixed chunk strategy for all docs | Strategy chosen per document by the Classifier's output |
| No document typing | Documents tagged with doc_type + topic (searchable, filterable) |
| Opaque failures (just FAILED) | Per-agent step trace in agent.agent_steps + Langfuse |
| Hard-coded sequence | Supervisor can skip/reorder (e.g. skip classify for known types) |

## 7.2 The Crew

┌───────────────────────────────────────────────┐ │ SUPERVISOR │ │ routes to the next agent based on crew state │ └───┬──────────┬───────────┬───────────┬─────────┘ ▼ ▼ ▼ ▼ ┌──────────┐┌──────────┐┌──────────┐┌──────────┐ │ Extractor││Classifier││ Chunker ││ Embedder │ │ (tool) ││ (LLM) ││ (tool*) ││ (tool) │ └────┬─────┘└────┬─────┘└────┬─────┘└────┬─────┘ ▼ ▼ ▼ ▼ raw text doc_type + strategy- vectors → topic aware chunks know-hub persists *Chunker is a tool that EXECUTES the strategy the Classifier's reasoning SELECTED.

## 7.3 Agent-by-Agent

| Agent | Type | Input → Output | Reasoning? |
| --- | --- | --- | --- |
| Extractor | Tool | doc binary → raw text (pdf-parse / mammoth / OCR-skip) | No — deterministic parse |
| Classifier | LLM | raw text (sample) → {doc_type, topic, suggested_strategy} | Yes — the crew's brain |
| Chunker | Tool | text + strategy → chunks (clause / slide / turn / fixed) | No — executes a chosen strategy |
| Embedder | Tool | chunks → vectors (Ollama nomic-embed-text) | No — deterministic embed |

Principal's note — honesty about 'agents' Three of these four are tools, not reasoning agents — and that's correct design (Principle 3). Only the Classifier makes a judgement call. Calling the crew 'multi-agent' is fair because the *orchestration* is agentic (the Supervisor reasons about routing), but a principal engineer never pretends a deterministic parser is 'intelligent'. The value is in the adaptive decision, concentrated where it belongs.

## 7.4 Orchestration Patterns: Sequential vs Supervisor vs Swarm

| Pattern | Control flow | When to use | Our choice |
| --- | --- | --- | --- |
| Sequential | Fixed A→B→C chain | Order never varies | Too rigid — we want to skip/reorder |
| Supervisor | A router LLM picks the next agent each step | Order depends on state | Chosen — adaptive yet bounded |
| Swarm / network | Any agent can hand off to any other | Open-ended exploration | Overkill; unbounded failure surface |

We pick the Supervisor pattern (ADR-AGT-07): adaptive enough to skip classification for already-typed documents or reorder for edge cases, but bounded — the supervisor chooses only among a known set of agents, never invents steps.

## 7.5 Shared State & Handoffs

# application/ingestion/state.py class IngestState(TypedDict): document_id: str # public id from the Kafka event raw_text: str # set by Extractor doc_type: str # set by Classifier (contract¦deck¦chat¦article¦...) topic: str # set by Classifier strategy: str # set by Classifier (clause¦slide¦turn¦fixed) chunks: list[dict] # set by Chunker indexed: int # set by Embedder (count persisted via know-hub) next: str # set by Supervisor — name of the next agent history: Annotated[list, operator.add] # append-only audit of handoffs

Each agent reads what it needs from IngestState and returns only the keys it produced — a handoff is just a state update plus the supervisor re-deciding next. The history reducer appends every transition, giving a free per-document audit trail that we persist to agent.agent_steps.

## 7.6 The Adaptive Chunking Decision

This is where the crew earns its complexity. The Classifier returns a suggested_strategy; the Chunker maps it to an algorithm:

| doc_type | Strategy | Why |
| --- | --- | --- |
| Legal contract | clause — split on numbered clauses/sections | Keeps a clause whole so retrieval returns a complete obligation |
| Slide deck | slide — one chunk per slide | Slides are self-contained units; cross-slide chunks blur topics |
| Chat / transcript | turn — group by speaker turns | Preserves conversational context windows |
| Article / prose | fixed — 512 tok / 64 overlap (Phase-1 default) | The general-purpose baseline |

## 7.7 Failure, Retries & Idempotency

Idempotency — the crew reuses Phase 1's guard: if the document already has embedded chunks and this isn't a forced reindex, the supervisor routes straight to END.

Per-agent failure — a failing agent sets embedding_status=FAILED via know-hub and records the failing node in agent.agent_steps; an admin reindex re-runs the whole crew with force.

Bounded — the supervisor graph also has a recursion limit; a routing loop can never run away.

Reasoning never blocks uploads — like Phase 1, the crew is Kafka-triggered and async; a slow Ollama leaves documents in PENDING, never failing the upload path.

# 8. Architectural Decision Records (ADRs)

| ADR-AGT-01: Python `agent-hub` microservice over LangGraph.js in know-hub |  |
| --- | --- |
| Status | Accepted (proposed) |
| Decision | Build a new Python service (agent-hub) for all agentic workloads rather than embedding LangGraph.js inside the existing TypeScript know-hub. |
| Context | Brainwave is TS end-to-end. The agentic ecosystem (LangGraph, RAGAS, DSPy) is Python-first; JS ports lag in features and community. This is an upskilling project targeting AI/ML Principal Engineer. |
| Why | Learning the industry-standard Python AI stack is an explicit goal; a clean service boundary isolates non-determinism and a new toolchain from the stable hubs; polyglot microservices reinforce the distributed-systems curriculum. |
| Consequences | A second toolchain (Python, uv, ruff) and CI lane to maintain. Cross-service calls (know-hub) now span a language boundary — mitigated by HTTP/JSON contracts. Accepted as the cost of using the right tool. |

| ADR-AGT-02: LangGraph over CrewAI / AutoGen / hand-rolled loops |  |
| --- | --- |
| Status | Accepted (proposed) |
| Decision | Use LangGraph as the single orchestration framework for both the CRAG agent and the ingestion crew. |
| Context | Several agent frameworks exist (CrewAI, AutoGen, LlamaIndex agents) plus the option of a hand-written loop. We need explicit control flow, durable checkpointing, and first-class observability. |
| Why | LangGraph models agents as inspectable state machines (graph = program), has built-in Postgres checkpointing, integrates cleanly with Langfuse, and scales from single-agent to multi-agent with the same primitives — so one framework covers §6 and §7. |
| Consequences | Lower-level than CrewAI's batteries-included crews (more code to write), but that explicitness is the pedagogical point. Commit to one framework to avoid a framework zoo. |

| ADR-AGT-03: Local tool-calling model via Ollama (air-gapped, zero-cost) |  |
| --- | --- |
| Status | Accepted (proposed) |
| Decision | Run all agent reasoning on a local Ollama tool-calling model (Llama 3.1 8B), reusing the Phase-2 model. |
| Context | Agents call the LLM multiple times per request; on a paid API that cost compounds fast. The project has a hard zero-cost constraint and a no-data-egress security posture. |
| Why | Preserves the air-gap (documents never leave); reuses already-committed VRAM; eliminates per-token billing entirely (Principle 2). |
| Consequences | We own GPU capacity and latency; quality ceiling is the local model's. Multi-node agent runs are sequential to avoid saturating one Ollama instance. |

| ADR-AGT-04: Postgres checkpointer over in-memory state |  |
| --- | --- |
| Status | Accepted (proposed) |
| Decision | Persist LangGraph state with a Postgres checkpointer keyed by thread_id, not the in-memory saver. |
| Context | Agent runs span multiple LLM calls over seconds; crashes mid-run and the need to debug trajectories are real. We already operate Postgres. |
| Why | Enables crash-resume, time-travel debugging, and a future human-in-the-loop pause/approve — all on infra we already run, for free. |
| Consequences | Adds a agent schema and write traffic to Postgres. Negligible at our volume; checkpoints are prunable. |

| ADR-AGT-05: Reuse the `DOCUMENT_UPLOADED` Kafka event to trigger the ingestion crew |  |
| --- | --- |
| Status | Accepted (proposed) |
| Decision | The ingestion crew is driven by the existing DOCUMENT_UPLOADED event consumed by agent-hub — not by a synchronous call from know-hub. |
| Context | Phase 1 already emits this event and proved that async, non-blocking ingestion is the right shape (uploads must never wait on embedding). |
| Why | Zero new producer code; preserves the never-block-uploads guarantee; agent-hub scales/restarts independently; the linear worker is cleanly retired by moving its consumer group to agent-hub. |
| Consequences | Two services could consume the same event during migration — handled by cutting over the consumer group and disabling the in-process worker via its existing feature flag. |

| ADR-AGT-06: agent-hub reasons; know-hub remains the system of record |  |
| --- | --- |
| Status | Accepted (proposed) |
| Decision | agent-hub performs no authoritative writes. It proposes (classifications, chunks, answers); know-hub persists chunks, updates embedding_status, and stores metadata. |
| Context | Two services writing the same Postgres schemas invites corruption and split ownership of invariants (the document state machine lives in know-hub). |
| Why | Single writer per aggregate keeps invariants enforceable; a misbehaving agent can never corrupt the document store; clean separation of reasoning vs persistence (Principle 5). |
| Consequences | An extra network hop per write (agent-hub → know-hub). Acceptable; these are async ingestion writes, not hot-path. |

| ADR-AGT-07: Supervisor pattern for the ingestion crew over a fixed sequence |  |
| --- | --- |
| Status | Accepted (proposed) |
| Decision | Orchestrate the ingestion crew with a supervisor/router node that selects the next agent from a known set, rather than a hard-coded Extractor→Classifier→Chunker→Embedder chain. |
| Context | Most documents follow the happy path, but some don't (already-typed docs can skip classification; image-only PDFs short-circuit to SKIPPED). A fixed chain can't express that. |
| Why | Adaptive routing handles edge cases without branching spaghetti, while the bounded agent set + recursion limit keep it safe; it's also the natural on-ramp to richer MAS in later phases. |
| Consequences | Slightly more complex than a chain and adds one LLM routing call per step; mitigated by letting the supervisor short-circuit deterministically for known types. |

| ADR-AGT-08: gRPC over HTTP for agent-hub → know-hub internal calls |  |
| --- | --- |
| Status | Accepted (proposed) |
| Decision | agent-hub communicates with know-hub exclusively over gRPC (knowhub.proto / DocumentInternal service), not HTTP/REST. |
| Context | The integration has four internal calls: GetPayload, PersistChunks, UpdateMetadata, and SemanticSearch. The most critical is PersistChunks, which carries N chunks each with a 768-dimensional float32 vector. JSON-encoding float arrays is verbose, slow to marshal, and large on the wire. The pattern of copying a .proto contract into both services already exists in the platform (auth-hub/authhub.proto copied to user-hub/proto/ and know-hub/proto/). |
| Why | PersistChunks is the primary driver: protobuf packed-float encoding is far more compact than JSON for repeated float fields, reducing payload size by ~4x for 768-dim vectors. Adopting gRPC for all four calls gives a single transport, a compiler-enforced contract, and consistency with the existing auth-hub gRPC pattern — rather than mixing HTTP and gRPC for different internal calls. |
| Consequences | know-hub gains a gRPC server (transport/grpc/) alongside its existing HTTP server. knowhub.proto is copied to agent-hub/proto/ and a Python stub generated at build time. The /internal/* HTTP routes for chunk persistence and payload fetch are retired. Cross-language gRPC (TypeScript server, Python client) is already proven by the auth-hub pattern. |

# 9. Data Model

A new `agent` Postgres schema (owned by a dedicated role, mirroring the per-service schema convention) records every run and step for audit, debugging, and future evaluation. LangGraph's checkpoint tables live in the same schema.

## 9.1 Schema & Enums

CREATE SCHEMA IF NOT EXISTS agent AUTHORIZATION agent_role; CREATE TYPE agent.run_kind AS ENUM ('CRAG', 'INGESTION'); CREATE TYPE agent.run_status AS ENUM ('RUNNING','SUCCEEDED','ABSTAINED','FAILED');

## 9.2 Table: agent.agent_runs

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK | Run identifier |
| kind | run_kind | CRAG or INGESTION |
| thread_id | text | LangGraph checkpoint key (chat session id or document id) |
| actor_user_id | text | From X-User-Id (CRAG) or event actor (ingestion) |
| status | run_status | Terminal state of the run |
| loops | int | Corrective iterations (CRAG) / routing steps (ingestion) |
| started_at / ended_at | timestamptz | Duration source |
| correlation_id | text | Links to logs & Langfuse trace |

## 9.3 Table: agent.agent_steps

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| run_id | uuid FK → agent_runs | Parent run |
| seq | int | Order within the run |
| node | text | Node/agent name (retrieve, grade, classifier, ...) |
| decision | text | Conditional-edge outcome / supervisor route |
| input_summary / output_summary | text | Redacted summaries (NOT full document text — §14) |
| latency_ms | int | Per-node latency |
| created_at | timestamptz |  |

## 9.4 LangGraph Checkpoints

LangGraph's PostgresSaver manages its own tables (checkpoints, checkpoint_writes) within the agent schema. We do not hand-author these; we point the saver at the schema and let it migrate.

## 9.5 New Columns on doc.documents (owned & written by know-hub)

| Column | Type | Set by | Purpose |
| --- | --- | --- | --- |
| doc_type | text null | Classifier (via know-hub write) | Filter/group docs by type |
| topic | text null | Classifier | Topical facet for search & dashboard |
| chunk_strategy | text null | Classifier→Chunker | Provenance: how this doc was chunked |

# 10. Integration & Contracts

## 10.1 Kafka

Consumes brainwave.document.events / DOCUMENT_UPLOADED — drives the ingestion crew. agent-hub joins a new consumer group; the old in-process semantic worker is disabled via its existing SEMANTIC_WORKER_ENABLED=false flag (ADR-AGT-05).

Emits two new actions for the audit trail: DOCUMENT_CLASSIFIED (doc_type/topic decided) and DOCUMENT_INDEXED (crew completed). These extend AuditAction in @brainwave-project/core.

## 10.2 gRPC to know-hub

// know-hub/proto/knowhub.proto syntax = "proto3"; package knowhub; service DocumentInternal { rpc GetPayload (GetPayloadRequest) returns (GetPayloadResponse); rpc PersistChunks (PersistChunksRequest) returns (PersistChunksResponse); rpc UpdateMetadata (UpdateMetadataRequest) returns (UpdateMetadataResponse); rpc SemanticSearch (SemanticSearchRequest) returns (SemanticSearchResponse); } message GetPayloadRequest { string document_id = 1; } message GetPayloadResponse { string raw_text = 1; bytes binary = 2; } message Chunk { string id = 1; string text = 2; repeated float vector = 3; // 768-dim nomic-embed-text int32 seq = 4; } message PersistChunksRequest { string document_id = 1; repeated Chunk chunks = 2; string strategy = 3; } message PersistChunksResponse { int32 persisted = 1; } message UpdateMetadataRequest { string document_id = 1; string doc_type = 2; string topic = 3; string chunk_strategy = 4; string status = 5; } message UpdateMetadataResponse { bool ok = 1; } message SemanticSearchRequest { string query = 1; int32 top_k = 2; } message SemanticSearchResponse { repeated SearchResult results = 1; } message SearchResult { string chunk_id = 1; string text = 2; float score = 3; string document_id = 4; }

| RPC | Purpose | Direction |
| --- | --- | --- |
| GetPayload | Fetch raw text/binary for the Extractor | agent-hub → know-hub |
| PersistChunks | Persist chunks + 768-dim vectors (know-hub writes) | agent-hub → know-hub |
| UpdateMetadata | Set doc_type / topic / chunk_strategy / status | agent-hub → know-hub |
| SemanticSearch | CRAG retrieve node (reuses Phase-1 search logic) | agent-hub → know-hub |

All four RPCs are served on know-hub’s internal gRPC port (default 50052), not exposed via Kong. agent-hub generates its Python stub from knowhub.proto (copied to agent-hub/proto/ following the same convention as auth-hub). PersistChunks is the primary reason for gRPC: repeated float vector fields are protobuf-encoded as packed binary — far more compact and faster to marshal than JSON float arrays for 768-dimensional embeddings.

## 10.3 Kong Routing

# infra/kong/kong.yml — new service + route - name: agent-hub url: http://agent-hub:3004 routes: - name: agent-hub-chat paths: ["/api/agent"] # SSE: disable response buffering (same post-function pattern as know-hub-chat) # JWT validated here; X-User-Id / X-User-Name injected downstream

## 10.4 Auth

CRAG runs on behalf of a user: Kong validates the JWT and injects X-User-Id / X-User-Name (the same header the Phase-2 chat fix added). agent-hub reads them for personalization and audit. Ingestion runs are system-triggered; the actor is taken from the Kafka event's actor.

## 10.5 New core Contracts

// @brainwave-project/core — events.ts additions DOCUMENT_CLASSIFIED: 'DOCUMENT_CLASSIFIED', DOCUMENT_INDEXED: 'DOCUMENT_INDEXED', // CONSUMER_GROUPS additions INGESTION_CREW: 'brainwave.agent-hub.ingestion-crew',

# 11. Streaming the Agent's Reasoning (UX)

## 11.1 Why Stream Node Transitions

In Phase 2 we streamed *tokens*. An agent has something richer to show: its trajectory. Surfacing 'Retrieving… Grading… Query weak, rewriting… Retrieving… Generating' turns the agent's self-correction into a trust-building UX — the user *sees* it reason, not just wait.

## 11.2 SSE Event Protocol

| Event | Payload | Meaning |
| --- | --- | --- |
| node_enter | {node, seq} | A graph node started (drives the live reasoning trace) |
| decision | {node, choice} | A conditional edge fired (e.g. grade → transform_query) |
| token | {text} | A generation token (only during the generate node) |
| citation | {docId, score} | A source chunk used in the answer |
| done | {runId, status, loops} | Run finished; status SUCCEEDED/ABSTAINED/FAILED |

LangGraph's astream_events API emits exactly these node lifecycle events; the FastAPI handler maps them to SSE frames. Kong must disable buffering on /api/agent just as it does for chat.

## 11.3 Frontend — a 'Reasoning Trace' panel in Know Ops

The Chat tab (already under Know Ops) gains a collapsible Reasoning Trace: a vertical stepper that lights up each node as node_enter arrives, shows the grade verdict on decision, and renders a 'self-corrected ×N' badge when loops > 0. It reuses the existing SSE client (chatApi.streamMessage) extended with the new event types — no new transport.

# 12. Observability — Tracing Agents with Langfuse

## 12.1 Why Agent Traces Are Nested

A RAG trace (Phase 2) is mostly flat: retrieve → generate. An agent trace is a tree: the run is the root span; each node is a child span; each LLM call inside a node is a grandchild; a corrective loop appears as repeated retrieve/grade subtrees. Reading this tree is how you diagnose *why* an agent did something.

## 12.2 Mapping Nodes/Edges to Spans

trace: crag-run (thread_id=sess_123) ├─ span retrieve (query="price of it", topScore=0.38) ├─ span grade (relevant=false) ◀─ generation: the grader LLM call ├─ span transform (newQuery="Pro plan monthly price") ├─ span retrieve (topScore=0.86) ◀─ loop #2 ├─ span grade (relevant=true) ├─ span generate (tokens=128) ◀─ generation: the answer └─ span check_grounded (grounded=true)

LangGraph ships a Langfuse callback handler; attaching it to the compiled graph produces this tree automatically. We add thread_id, loops, and correlation_id as trace attributes to join against logs and the agent_runs table.

## 12.3 Evaluating an Agent: Trajectory vs Outcome

Two distinct questions, two distinct evaluations — and knowing the difference is a principal-level skill:

| Evaluation | Question it answers | How |
| --- | --- | --- |
| Outcome eval | Was the final answer correct & grounded? | LLM-as-judge / RAGAS faithfulness on the answer |
| Trajectory eval | Did it take a sensible path to get there? | Inspect the span tree: loop count, needless retries, wrong routes |

## 12.4 The Metrics That Matter

Correction rate — % of CRAG runs that needed ≥1 query rewrite (high = retrieval/query quality problem).

Abstention rate — % of runs that hit MAX_LOOPS and abstained (honest, but track for corpus gaps).

Loop depth distribution — how many retries runs take; a fat tail signals a tuning problem.

Per-node latency — which node dominates the wall-clock (usually generation or a slow retrieve).

Tool-call error rate — failed know-hub calls per run.

# 13. Infrastructure Changes

## 13.1 New Service: agent-hub

# infra/docker-compose.services.yml (excerpt) agent-hub: build: ../agent-hub # dev: local build; prod: GHCR image env_file: ./env/services/agent-hub.dev.env ports: ["3004:3004"] depends_on: [postgres, kafka, ollama] networks: [brainwave]

## 13.2 Ollama — Tool-Calling Model

No new pull required if Phase 2 already serves llama3.1:8b; the agent reuses it. If using the Qwen fallback: ollama pull qwen2.5:7b-instruct.

## 13.3 know-hub gRPC Server + knowhub.proto

know-hub gains a gRPC server alongside its existing HTTP server. The proto contract is defined in know-hub/proto/knowhub.proto and copied to agent-hub/proto/knowhub.proto (the same convention used for authhub.proto). The Python stub is generated at build time via grpcio-tools. know-hub’s gRPC server listens on port 50052 (internal only — not added to Kong).

## 13.4 New Postgres Schema + Role

-- infra/postgres/init/40-agent.sql (runs once on fresh DB) CREATE ROLE agent_role LOGIN PASSWORD '...'; CREATE SCHEMA IF NOT EXISTS agent AUTHORIZATION agent_role; GRANT USAGE ON SCHEMA agent TO agent_role;

## 13.5 Compose + Makefile Wiring

make dev-services brings up agent-hub alongside the existing hubs.

make logs s=agent-hub tails it.

Disable the legacy worker: set SEMANTIC_WORKER_ENABLED=false in know-hub.dev.env.

## 13.6 New Environment Variables (agent-hub.dev.env)

| Variable | Example | Purpose |
| --- | --- | --- |
| OLLAMA_BASE_URL | http://ollama:11434 | Reasoning + embedding model host |
| AGENT_REASONING_MODEL | llama3.1:8b | Tool-calling model |
| KNOW_HUB_URL | http://know-hub:3002 | Internal HTTP target |
| KNOW_HUB_GRPC_PORT | 50052 | know-hub internal gRPC port |
| DATABASE_URL | postgresql://agent_role@postgres/brainwave | Checkpointer + agent schema |
| KAFKA_BROKERS | kafka:9092 | Event consumer |
| CRAG_MAX_LOOPS | 2 | Corrective-loop guardrail |
| LANGFUSE_HOST / KEYS | http://langfuse:3000 | Trace export |

# 14. Security Considerations

Prompt injection via documents — a malicious document chunk could try to hijack the Classifier or CRAG generation ('ignore instructions and…'). Mitigations: clear delimiters around untrusted content, read-only generation (no tools that mutate), and the Principle-5 rule that agents never write directly.

No tool can escalate — the only tools agents hold are *read* (search, fetch payload) and *propose* (chunks to know-hub, which re-validates). There is no shell, filesystem, or network-egress tool.

Data never leaves — local Ollama + self-hosted Langfuse; no chunk or document text is sent to any external endpoint (Principle 2).

Trace redaction — agent_steps and Langfuse store summaries/metadata, not full document bodies, to limit sensitive-data sprawl into observability stores.

Recursion limits everywhere — both graphs cap node executions; a hijack attempt that tries to induce infinite looping is bounded.

Identity preserved — Kong validates JWTs; agent-hub never re-issues or elevates; CRAG acts strictly as the calling user.

# 15. Implementation Sequence (incremental milestones)

Ordered so each milestone is independently runnable and teaches one new idea. Stop and learn at each before proceeding — that is the point of the project.

M0 — Scaffold agent-hub. FastAPI + health checks + Dockerfile + Kong route. Prove the empty service is reachable through the gateway. (Teaches: polyglot service in the topology.)

M1 — Hello-graph. A trivial 2-node LangGraph behind /api/agent/ping. (Teaches: state, nodes, edges, compile.)

M2 — CRAG, no loop. retrieve → grade → generate, straight line. (Teaches: LLM nodes, structured output, reusing the know-hub retrieval tool.)

M3 — CRAG, corrective loop. Add transform_query, the conditional edge, MAX_LOOPS, and abstain. (Teaches: cycles, conditional edges, guardrails.)

M4 — Checkpointing + tracing. PostgresSaver + Langfuse callback + agent_runs/steps. (Teaches: durability, observability, trajectory reading.)

M5 — Stream the trajectory. astream_events → SSE → Reasoning Trace panel. (Teaches: agent UX.)

M6 — Ingestion crew, sequential. Extractor→Classifier→Chunker→Embedder as a fixed chain, Kafka-triggered; retire the legacy worker. (Teaches: multi-node state sharing, handoffs.)

M7 — Add the Supervisor. Replace the fixed chain with a router; add adaptive chunking + doc_type/topic persistence. (Teaches: the supervisor MAS pattern.)

M8 — Evaluate. Correction/abstention metrics + a small RAGAS outcome eval on a fixed question set. (Teaches: agent evaluation — the senior→principal divide.)

# 16. Tradeoffs Summary

| Decision | We gain | We accept |
| --- | --- | --- |
| Python agent-hub | Industry-standard AI stack; clean isolation | A second toolchain & language boundary |
| Local Ollama reasoning | Zero cost, full air-gap | Local-model quality ceiling & latency |
| LangGraph | Inspectable graphs, checkpointing, scales to MAS | More code than batteries-included frameworks |
| Supervisor ingestion | Adaptive, per-doc strategy | One routing LLM call per step |
| Reason-don't-write | No data-corruption blast radius | Extra hop to know-hub for writes |
| Kafka-triggered crew | Never blocks uploads; independent scaling | Eventual consistency on indexing |

# 17. Learning Path — Becoming an AI/ML Principal Engineer

Phase 3 is one rung. Here is the ladder it sits on, framed as what each phase *teaches*, so the project stays a curriculum and not just a codebase.

| Phase | Feature | Core skill unlocked |
| --- | --- | --- |
| 1 ✅ | Semantic layer (embeddings, pgvector) | Vector representations, chunking, ANN search |
| 2 ✅ | Conversational RAG (streaming) | Retrieval-augmented generation, prompt design, SSE |
| 3 ◀ this doc | CRAG + multi-agent ingestion | Agents, LangGraph, reflection, MAS orchestration |
| 4 (next) | Evaluation harness (RAGAS, LLM-judge, datasets) | Measuring quality — the senior→principal divide |
| 5 | Agent memory (episodic + semantic, pgvector-backed) | Stateful agents that recall across sessions |
| 6 | Advanced retrieval (re-rank, HyDE, GraphRAG) | Pushing retrieval quality past naive top-K |
| 7 | Planner + tool-using research swarm | Open-ended multi-agent planning & fan-out/fan-in |
| 8 | Guardrails & safety (PII, injection, output validation) | Productionizing LLM systems responsibly |

How to use this document to level up Don't just implement the milestones — for each one, write down (a) which LangGraph primitive it exercised, (b) one failure you observed in the Langfuse trace, and (c) how you'd explain the design choice to another engineer. The ability to *teach* the trade-off, not just code it, is what 'principal' actually measures.

# 18. Summary — What Phase 3 Adds to Brainwave

A first-class reasoning service (agent-hub, Python + LangGraph) in the platform topology.

CRAG — retrieval that grades itself, rewrites weak queries, and abstains honestly instead of hallucinating: the single-agent foundation.

An agentic ingestion crew that classifies documents and adapts chunking per type, replacing the one-size-fits-all linear worker: the multi-agent payoff.

Reasoning observability — nested Langfuse traces, a streamed Reasoning Trace UI, and a durable agent schema recording every run and decision.

All of it air-gapped and zero-cost, on the Ollama/Postgres/Kafka infrastructure already in place — and structured as a learning reference toward AI/ML Principal Engineer.